## Slide 1: Estimation

## Slide 2: Planning: 10%-15% Analysis (BA): 15-20% Design & Implementation: 40% Testing:10%-20%

## Slide 3: Never accuracy 100% +/- 50% - 400%

## Slide 4: Analogous Estimating
is a technique which uses the values of parameters from historical data as the basis for estimating similar parameter for a future activity

## Slide 5: Analogous Estimating
Domain
Technology
Context
Customer’s expectation

## Slide 6: Work Breakdown Structure
Devide and conquor

## Slide 7
2 ways to devide:
Functional WBS
Activity WBS
Shoping
Review
About
Shoping
List product
Add to Cart
Billing detail
Place order
Payment
Shoping
Desgin the page
Design db
Create API
Integrate to payment gatewat
Coding FE
Coding BE
Testing
Integration test

## Slide 8
2 ways to devide:
Functional WBS
Activity WBS
Activities: Task dependency relationship
Finish to start (FS)
Finish to Finish (FF)
A
B
A
B

## Slide 9
ways to estimate:
Three point = (O+M+L)/3
PERT (Program Evaluation and Review Techique) = (O + 4*M + L)/6
O: best case
M: Most likely
L: worst

## Slide 21: Work Breakdown

## Slide 22: Three-point Estimating
Test Estimate = (O + M + L)/3

## Slide 23
Program Evaluation and Review Technique (PERT)
Test Estimate = (O + (4 × M) + L)/6

## Slide 24: Function Point

## Slide 25
Elementary Process (EP)
Data Functions
Internal Logical Files (ILF)
External Interface Files (EIF)
Transaction Functions
External Inputs (EI)
External Outputs (EO)
External Inquiries (EQ)
Record Element Type (RET)
Data Element Type (DET)

## Slide 26
Toppings are read from another application (kitchen application).
If the topping is not available it is not displayed.
The cost of the Pizza is calculated automatically.
When the OK button is clicked the Toppings, Pizza Crust Type and
Cost of Pizza are saved for further processing.

## Slide 27
The Items in the drop down box are hard coded – not read from a file.
Available Toppings are read from another application (kitchen application).
When a Topping is selected from Available Toppings it is copied to Selected Toppings
The Cost of the Pizza is automatically calculated.
When the OK button is clicked the Selected Toppings, Pizza Crust
Type and Cost of Pizza are saved for further processing.